# APPENDIX 1 – Scope of Services

Section 1: Project Information

Section 2: Pre Construction Scope of Services (Core)

Section 1: Project Information

- Introduction

  - The project comprises a proposed high-rise residential development on Plot C3 RR5, Reem Island, Abu Dhabi, within the Modon master development.

  - The scheme is envisaged as a G+4 Podium + 30 Upper Floors + Roof tower development delivering a substantial residential-led mixed-use offering on a plot area of approximately 3,000 m².

  - The development is intended to combine a saleable residential product with supporting lifestyle and community amenities, alongside a ground floor retail / commercial component.

  - The Lead Design Consultant (“LDC”) shall act as the single point of responsibility for the complete design, design coordination, authority approvals, tender support and, if appointed, post-contract technical services for the Project.

  - The LDC shall manage all required sub-consultants and specialist designers and shall remain fully responsible for their coordination, outputs and integration into a complete and authority-compliant design solution.

- Key Objectives

  - The core objective of the LDC appointment is to develop, coordinate and progress the Project design from early definition through permit-ready and tender-ready status in a manner that:

- aligns with the Client’s approved brief, project objectives and target development parameters;

- supports launch readiness within the required funding and programme constraints;

- achieves full multi-disciplinary coordination across all architectural, engineering and specialist disciplines;

- secures the statutory approvals, NOCs and building permits required under Abu Dhabi procedures;

- supports design-to-budget and procurement readiness in coordination with the Project Manager and Cost Manager; and

- enables efficient procurement and successful delivery of the Project through a coordinated Issued for Tender package.

- Unit Mix and Areas

  - The project quantum currently noted is as follows:

- Plot area: approximately 3,000 m²

- GFA: approximately 33,000 m²

- BUA: approximately 48,000 m²

  - The approximate accommodation mix is:

- 1-bedroom units: 150

- 2-bedroom units: 150

- 3-bedroom duplex units: 50

- 3-bedroom townhouses: 30

    - The above unit schedule totals 380 units, the final unit count and distribution will require confirmation as the brief is formalised.

  - The scheme also includes the following amenity and ancillary components:

- swimming pools;

- club room;

- gym;

- padel court;

- children’s playground; and

- ground floor retail / commercial space.

- Budget

  - The below is exclusive of professional team fees, third party charges, and acquisition costs.

- Enabling works (piling and site preparation): AED Confidential – disclosed later

- Main works construction AED Confidential – disclosed later

- Contingency in addition to the above: Confidential – disclosed later

  - The budget position indicates a need for disciplined cost planning from the outset, including early testing, package strategy, design-to-budget management and progressive market engagement to maintain alignment between scope, quality aspirations and commercial viability.

- Funding Dependencies

  - The project funding structure is comprised two principal tranches:

- Tranche 1: land acquisition (existing facility)

- Tranche 2: construction funding (future facility)

  - Release of the construction tranche is dependent on the project being ready to launch within 6 months. This creates a direct relationship between early-stage project execution and funding certainty. The pre-construction phase therefore needs to be managed with a strong focus on programme credibility, design readiness, approval strategy, procurement planning and overall launch preparedness.

- Launch Readiness and Abu Dhabi Regulatory Pathway

  - The design and approvals strategy shall be aligned with the Abu Dhabi pre-development and launch-readiness pathway, with the following stage relationships:

- RIBA Stages 0–1: land and planning validation, development control review, plot compliance, zoning and planning constraints confirmation;

- RIBA Stages 1–2: concept and planning approval, including massing, envelope, unit mix, GFA, parking strategy and other key planning parameters;

- RIBA Stages 2–3: coordinated schematic design, NOC strategy, utility and stakeholder interfaces, and technical readiness inputs supporting ADREC registration and launch preparation;

- RIBA Stages 3–4: close-out of NOCs, building permit submissions via the applicable DMT / TAMM process, and coordination of any early works / pre-construction permit information;

- Pre-launch commercialisation: technical support information for off-plan, disclosure and launch activities, including approved plans, area schedules, unit schedules and design data reasonably required by the Client.

  - For the avoidance of doubt, the LDC shall support launch-readiness and pre-commercialisation through technical design, approvals, schedules and coordinated information, but shall not be responsible for land acquisition, developer registration, escrow account establishment, legal disclosures, Madhmoun registration, ADREC registration filing, or other legal / financial / regulatory matters not expressly included in this scope.

- LDC Services

  - The Lead Design Consultant shall act as the single point of responsibility for the complete pre-construction design process and shall lead, manage and coordinate all required design and engineering disciplines through the relevant RIBA stages. The LDC role spans the pre-construction period and includes:

- overall design leadership and single-point accountability across all design disciplines;

- appointment, management and coordination of all required sub-consultants and specialist designers;

- development of the design from strategic definition through technical design and tender documentation;

- preparation and maintenance of the design programme aligned to the overall project programme and launch-readiness milestones;

- management of all design-related authority submissions, NOCs, permits and regulatory interfaces required under Abu Dhabi procedures;

- implementation of BIM, QA/QC, design governance, clash detection, submission reviews and document control procedures within the design team;

- active design-to-budget coordination with the Project Manager and Cost Manager;

- support to procurement preparation, tender clarifications, tender evaluation and contract award; and

- coordination of technical due diligence relating to site constraints, utilities, permanent access, servicing, traffic and external authority requirements.

  - Unless otherwise agreed, the LDC scope shall include the appointment, management and coordination of all design and engineering disciplines necessary to deliver a complete, coordinated and authority-compliant design for the Project.

  - Core Disciplines:

    - Architecture / Lead Consultant;

    - Architect of Record;

    - Interior Design for units, amenities, lobbies and public areas;

    - Structural Engineering;

    - Civil / site engineering associated with on-plot works and authority interfaces;

    - Mechanical, Electrical, Plumbing and Drainage Engineering;

    - Fire and Life Safety Engineering;

    - Façade Engineering and BMU coordination;

    - Vertical Transportation;

    - Landscape, podium external works and pool design

  - Specialist Disciplines:

    - Traffic and parking engineering;

    - Utility and infrastructure liaison inputs;

    - ELV / ICT / AV / security systems design;

    - Sustainability / Estidama / green compliance;

    - Acoustic engineering;

    - Interior, façade and external lighting design;

    - Signage and wayfinding;

    - Waste management strategy and refuse handling design;

    - Geotechnical engineering, surveys and technical interpretation;

    - Environmental, wind and microclimate studies where required; and

    - any other specialist discipline reasonably required to complete the design, secure approvals or avoid scope gaps.

Section 2: Pre Construction Scope of Services (Core)

- General Obligations

  - Abu Dhabi Approvals Matrix

    - The LDC shall identify, programme, prepare, coordinate, submit and close out all design-related statutory, master developer, utility and specialist approvals required to progress the Project through launch readiness, building permit and construction readiness in Abu Dhabi.

    - The approvals matrix shall be established at commencement and maintained live throughout the pre-construction period, clearly identifying:

- each required approval, NOC, permit or technical clearance;

- the approving authority / stakeholder;

- submission prerequisites and required supporting information;

- responsible discipline and sub-consultant owner;

- planned submission date, review period and approval target date;

- dependency on other approvals, design packages or third-party inputs;

- authority comments, close-out status and residual actions; and

- impact on launch readiness, tendering and construction commencement if delayed.

    - Unless otherwise agreed, the Abu Dhabi approvals matrix shall include, where applicable to the Project:

- Modon / master developer design review, planning and preliminary approval;

- DMT / ADM / TAMM planning and building permit pathway;

- Abu Dhabi Civil Defence / Fire & Life Safety approvals;

- ADCD or equivalent fire and emergency access coordination where applicable;

- ADDC / utility power and water design approvals and NOCs;

- sewerage, drainage and stormwater authority approvals and NOCs;

- telecom / ICT authority approvals and service provider NOCs;

- traffic impact, ingress / egress, road interface and parking approvals;

- district cooling approvals where applicable;

- Estidama, sustainability, environmental and specialist statutory approvals;

- excavation, shoring, dewatering and traffic diversion permit support where applicable; and

- completion and handover related authority close-out requirements to the extent design input is required.

    - For the avoidance of doubt, statutory fees, third-party application fees, utility deposits and similar authority charges shall be borne by the Employer unless expressly stated otherwise in the Agreement.

    - The LDC shall promptly notify the Employer and Project Manager of any authority risk, missing prerequisite, third-party dependency or likely delay which may prejudice launch readiness, building permit, tender issue or construction commencement.

  - BIM and Digital Coordination

    - prepare and maintain a BIM Execution Plan (BEP) appropriate to the Project;

    - define model authorship, exchange protocols, naming conventions, revision protocols and model issue procedures;

    - maintain a federated model across all relevant disciplines;

    - chair regular BIM coordination and clash detection workshops;

    - ensure models and drawing outputs are aligned and coordinated prior to each stage submission;

    - manage model exchanges with the Project Manager, Cost Manager and other appointed consultants as required for programme, cost planning and procurement purposes; and

    - issue coordinated digital deliverables in the agreed native and non-native formats.

  - QA/QC and Design Governance

    - establish and enforce internal QA/QC procedures across all disciplines and sub-consultants;

    - maintain design review gates prior to each formal stage submission;

    - carry out interdisciplinary reviews to identify and close clashes, inconsistencies, omissions and scope gaps;

    - maintain drawing registers, comment trackers, risk trackers and submission logs;

    - ensure all packages are checked for authority compliance, design coordination and consistency with the approved brief prior to issue;

    - maintain a live design change / revision tracker between stage submissions; and

    - ensure no package is submitted to the Employer, authority or tender market unless fully reviewed and approved internally by the LDC.

  - Authority Approvals and Submission Management

    - act as lead coordinator for all design-related authority submissions and responses;

    - prepare and maintain a live approvals tracker and comment-close-out log;

    - coordinate all submissions, meetings, workshops and responses required by the relevant authorities;

    - ensure authority comments are systematically closed out and resubmitted without delay;

    - track approval dependencies against the project programme and launch-readiness milestones; and

    - keep the Employer and Project Manager informed of approval status, constraints and emerging risks.

  - Stakeholder Management

    - identify all design and approval stakeholders relevant to the Project;

    - coordinate with the Employer, Project Manager, Cost Manager, authorities, utility providers, master developer and specialist third parties as required to progress the design;

    - attend and lead design and authority coordination meetings as necessary;

    - maintain a stakeholder interface matrix identifying roles, responsibilities and information dependencies; and

    - support coordinated decision-making by escalating unresolved technical, planning or statutory matters in a timely manner.

Typical deliverables

- BIM Execution Plan;

- federated model management protocol;

- drawing issue register;

- clash detection log and workshop records;

- design review / QAQC checklists;

- design change and revision tracker;

- approvals matrix and live submissions tracker;

- authority comments close-out register;

- stakeholder interface matrix; and

- periodic design governance and approvals status reports.

- Lead Design Consultant Services

  - Stage 0–1: Strategic Definition / Preparation and Brief

    - review all available project information, site data, plot parameters, development controls, master developer requirements and applicable Abu Dhabi planning regulations;

    - identify all required design disciplines, surveys, investigations, technical studies and specialist inputs necessary to progress the Project;

    - support development of the Client brief, including accommodation requirements, unit mix principles, efficiency targets, amenity requirements and key design parameters;

    - prepare the initial design responsibility matrix, consultant interface matrix and discipline scope schedule;

    - establish the design programme aligned to the overall project programme and launch-readiness target;

    - prepare the initial approvals, NOC and permit matrix identifying key authority interfaces and dependencies;

    - obtain, review and coordinate available survey information, geotechnical information, utility records, servicing constraints and master developer guidance;

    - advise on massing principles, tower efficiency, structural grid, core strategy, podium arrangement and preliminary design constraints;

    - identify early authority, utility, traffic, access and infrastructure risks that may affect the Project brief, design strategy or programme; and

    - coordinate with the Project Manager and Cost Manager to ensure the developing brief is aligned to budget, programme and procurement objectives.

Typical deliverables:

- design brief support note;

- preliminary accommodation schedule and unit mix matrix;

- plot validation and planning constraints review;

- initial area schedule and efficiency study;

- initial design programme;

- consultant interface matrix;

- discipline responsibility matrix;

- surveys / investigations / specialist inputs schedule;

- approvals / NOC / permit matrix; and

- early design strategy / basis of design framework.

  - Stage 2: Concept Design

    - develop the concept design across all architectural, engineering and specialist disciplines;

    - prepare and test massing options, concept planning strategies, unit mix studies and efficiency reviews;

    - develop the architectural concept, façade direction, amenity planning, interior concept and public realm / landscape concept;

    - coordinate concept structural, MEP, FLS, VT, traffic, façade, sustainability and other specialist design inputs;

    - prepare discipline-specific basis of design documents, narratives and concept reports;

    - define the preliminary service room strategy, riser strategy, plant allowances, structural principles and core arrangement;

    - establish the concept fire and life safety approach, traffic and parking strategy, servicing and waste strategy, and sustainability / Estidama pathway;

    - coordinate concept design workshops with the Client, Project Manager and Cost Manager to support design-to-budget and value management;

    - prepare and submit concept or preliminary design information required for planning approval, preliminary authority review or master developer review where required; and

    - update the approvals strategy and identify early long-lead, authority and programme risks.

Typical deliverables:

- concept design report;

- concept architectural drawings and presentation material;

- concept massing studies and 3D visuals;

- concept area schedules and efficiency ratios;

- concept structural basis of design;

- concept MEP narrative and outline specifications;

- initial fire and life safety strategy principles;

- concept VT, traffic and sustainability strategies;

- concept landscape and amenity design package; and

- concept / preliminary design submission pack for planning or authority review, where required.

  - Stage 3: Spatial Coordination

    - develop the coordinated schematic design across all design and engineering disciplines;

    - maintain full multi-disciplinary coordination and resolve clashes, inconsistencies and interface issues before submission;

    - progress the design to a level sufficient to fix the key launch-readiness parameters, including unit mix, massing, geometry, stacking logic, parking strategy, key materiality and principal area schedules;

    - develop the architectural, structural and MEP layouts in sufficient detail to support schematic authority submissions and NOC applications;

    - prepare and coordinate the fire strategy, traffic inputs, utility load assessments, drainage strategy, façade performance criteria and other specialist authority inputs;

    - coordinate landscape, pool, external works, signage, lighting, acoustics, ELV / ICT / AV / security and other specialist packages into the developing design;

    - prepare and maintain coordinated BIM models and clash detection reviews appropriate to the stage;

    - support value engineering, buildability and market-engagement workshops in coordination with the Project Manager and Cost Manager;

    - prepare and submit schematic-stage authority submissions and initial / intermediate NOC applications as required; and

    - support the Client’s launch-readiness objectives by preparing, coordinating and issuing a formal Launch Readiness Pack demonstrating that the Project has reached the defined technical maturity required to support launch, regulatory progression and associated funding conditions.

Launch Readiness Pack

    - The Launch Readiness Pack shall constitute the principal technical milestone evidencing the Project’s readiness to proceed toward launch and shall, as a minimum, include:

- preliminary design approval / master developer planning approval status and associated correspondence;

- 50% schematic design package across all principal disciplines;

- fixed massing, envelope, geometry, stacking logic and key materiality assumptions;

- fixed unit mix, schedule of accommodation and updated area schedules;

- parking strategy, access strategy and high-level servicing strategy;

- coordinated architectural, structural and MEP schematic layouts;

- fire strategy and life safety principles;

- summary of required NOCs / approvals, their status and outstanding dependencies;

- live approvals matrix and programme impact assessment;

- design risk and scope gap register identifying outstanding technical matters;

- design-to-budget confirmation inputs in coordination with the Cost Manager; and

- recommendation identifying the further actions required to achieve full permit and tender readiness.

    - For the avoidance of doubt, issue of the Launch Readiness Pack does not constitute a warranty that the Employer has achieved legal launch approval, ADREC registration, escrow compliance or off-plan sales permission, but shall evidence that the required design and technical dependencies have been progressed to the level stated in this scope.

Typical deliverables

- 50% schematic design package;

- 100% schematic / spatial coordination package;

- coordinated schematic BIM model;

- updated apartment mix, schedule of accommodation and area schedules;

- efficiency ratio and stack rationalisation report;

- architectural, structural and MEP schematic drawing packages;

- fire strategy report;

- preliminary façade, VT, landscape and specialist design reports;

- NOC applications and supporting design information;

- schematic authority submission packages; and

- Launch Readiness Pack including, as a minimum:

- preliminary design / planning approval status;

- 50% schematic package;

- fixed areas, unit mix, massing, geometry and key materiality data;

- approvals / NOC status tracker;

- outstanding gateway dependency schedule; and

- technical recommendation on readiness to proceed to Stage 4.

  - Stage 4: Technical Design / Tender Preparation

    - develop the coordinated technical design across all disciplines to the level required for building permit, tender and construction preparation;

    - prepare, manage and coordinate all discipline submissions necessary for final NOC close-out and building permit approval in Abu Dhabi;

    - maintain design governance, QA/QC and submission control procedures, ensuring all packages are fully reviewed and coordinated prior to issue;

    - produce the technical design drawings, schedules, specifications, design reports and calculations required for permit and tender purposes;

    - maintain and update the federated BIM model and discipline drawing registers;

    - coordinate closure of authority comments and re-submissions until the building permit is secured;

    - prepare and coordinate all technical information required to support pre-construction / enabling / early works permit applications where relevant to the design scope;

    - coordinate with the Cost Manager to support BOQ preparation, Pre-Tender Estimate alignment, package strategy and design-to-budget management;

    - prepare the Issued for Tender design package and associated technical specifications;

    - respond to tender queries, technical RFIs and clarification requests during the tender period;

    - support technical tender analysis, value engineering reviews and tender recommendation; and

    - support finalisation of the baseline technical position at contract award.

Typical deliverables

- coordinated technical design package;

- architectural, interior, structural, MEP, FLS and specialist technical drawings;

- technical specifications and schedules;

- discipline design reports and calculations;

- federated BIM model and coordination records;

- final NOC submissions and authority comment close-out records;

- building permit submission package and approval tracker;

- technical information to support pre-construction permits, where applicable;

- Issued for Tender drawing and specification package;

- tender-period clarification responses;

- technical tender analysis inputs; and

- contract award baseline technical package.

- Discipline-by-Discipline Minimum Deliverables Matrix

    - The following matrix sets out the minimum discipline deliverables expected from the LDC and its sub-consultants. The LDC shall coordinate, integrate and be responsible for all such deliverables as part of a complete and coordinated design solution.

    - The matrix is not intended to limit the LDC’s obligation to identify and provide any additional discipline output reasonably required to avoid scope gaps, secure approvals, support launch readiness or complete the tender design.

    - For the avoidance of doubt, where any specialist discipline is not separately listed but is reasonably required to complete the design, secure approvals or avoid scope gaps, the LDC shall identify the same promptly and recommend its incorporation into the design team.

  - Architecture / Lead Consultant / Architect of Record

- design brief response and design narrative;

- planning, massing and envelope studies;

- apartment and amenity planning layouts;

- general arrangement plans, sections and elevations at each stage;

- area schedules and unit schedules;

- façade design intent and materiality coordination;

- code / planning compliance inputs;

- authority submission drawings;

- technical design drawings and schedules;

- coordinated Issued for Tender architectural package.

  - Interior Design

- design concept for apartments, amenities, lobbies and public areas;

- mood boards, material palettes and design intent narratives;

- space planning and reflected ceiling coordination;

- interior layouts, elevations, sections and joinery details as required;

- FF&E / fixed furniture design intent where included;

- finish schedules and specifications;

- tender documentation for included interior scope.

  - Structural Engineering

- structural basis of design and structural design philosophy;

- concept structural framing and foundation strategy;

- loading criteria and design assumptions;

- schematic structural analysis, recommendations and layouts;

- structural calculations and modelling;

- permit structural GA drawings and details;

- reinforcement / technical structural drawings as required for permit and tender;

- coordinated structural tender package.

  - Civil / Site Engineering

- on-plot grading and level strategy;

- external works, utility interface and drainage coordination;

- hardscape / paving / road interface engineering where applicable;

- civil details supporting authority approvals and permit;

- tender package for on-plot civil works where included.

  - Mechanical, Electrical, Plumbing and Drainage Engineering

- MEP basis of design;

- concept narratives and outline specifications;

- service room, riser and plant space strategy;

- schematic MEP layouts and single line principles;

- equipment schedules and performance criteria;

- detailed design drawings, schematics and calculations;

- coordinated permit submission package;

- technical specifications and tender drawings;

- coordinated MEP tender package.

  - Fire and Life Safety Engineering

- fire strategy report;

- code compliance review and design criteria;

- escape, compartmentation and smoke control strategy inputs;

- Civil Defence / FLS submission drawings and narrative;

- technical coordination with architecture and MEP;

- permit and tender-stage FLS design package.

  - Façade Engineering / BMU

- façade design criteria and performance brief;

- façade system recommendations and interface details;

- thermal, acoustic, weather and maintenance performance inputs;

- BMU strategy and access principles;

- façade technical performance specification;

- tender-stage façade design package.

  - Vertical Transportation

- VT strategy and traffic analysis inputs;

- lift zoning, quantity and capacity recommendations;

- shaft, pit and headroom requirements;

- VT design criteria and outline specification;

- technical tender performance specification.

  - Landscape / Pool / External Amenities

- landscape concept and external amenity planning;

- hardscape / softscape design intent;

- pool and wet leisure concept and technical coordination;

- planting, irrigation and external lighting coordination where included;

- permit and tender package for landscape and pool scope where included.

  - Traffic / Parking Engineering

- parking demand and access strategy;

- ingress / egress and circulation review;

- traffic impact study inputs / report where required;

- authority submission support and comment responses.

  - ELV / ICT / AV / Security

- system strategy and basis of design;

- room data and infrastructure requirements;

- security, access control, CCTV, telecom and structured cabling intent;

- schematic layouts and technical specifications;

- tender-stage coordinated package where included.

  - Sustainability / Estidama / Green Compliance

- sustainability strategy and target definition;

- Estidama / green compliance matrix;

- discipline coordination inputs to achieve targeted credits / compliance items;

- authority and submission support documentation where required.

  - Acoustic Engineering

- acoustic design criteria;

- façade, partition, MEP and amenity acoustic recommendations;

- acoustic performance inputs and coordinated details.

  - Lighting Design

- lighting concept for public areas, façade and external areas where included;

- luminaire intent, control principles and coordinated layouts;

- technical lighting schedules and specifications.

  - Signage and Wayfinding

- signage strategy and wayfinding concept;

- location plans, signage families and design intent details;

- coordination with architecture, interiors and authority requirements.

  - Waste Management

- waste handling strategy;

- refuse room and collection coordination;

- authority and operational compliance inputs.

  - Geotechnical / Surveys / Specialist Technical Inputs

- interpretation of ground investigation and survey data;

- geotechnical design recommendations as required;

- specialist studies required to support structure, basement, shoring or permit design.

  - Environmental / Wind / Microclimate Studies

- specialist studies where required by authority, design complexity or risk profile;

- design recommendations arising from such studies;

- supporting authority submission information.